SPECTRUM

Automated Budgeting & Forecasting with AWS

Overview & Planning Proof of Concept

Intern Project Plan  |  Team Assignment Sheet  |  June 2026

1. Project Overview (We will discuss any future questions in meetings!)

## Problem we are solving

Right now, Spectrum's budgeting process is done manually. People copy numbers into spreadsheets from different systems that don't talk to each other. This includes costs from contract labor, software, hardware, and hosting. Because everything is disconnected, it takes a long time to update forecasts, mistakes are easy to make, and the team can't react quickly when things change.

## What we are building

We are building an automated system on AWS that pulls cost data from multiple sources, cleans it up, and puts it all in one place automatically. On top of that, we will add a simple reporting layer so that anyone can see up-to-date cost trends and forecasts without having to manually touch a spreadsheet.

## What success looks like (from the official brief)

- A working Proof of Concept (PoC) that automatically connects at least 2 cost data sources

- Less manual work; the system updates itself on a schedule

- Fewer data errors; data is cleaned automatically before it reaches the report

- A simple forecast showing predicted future spending

- A showcase pitch presentation demonstrating what a full-scale version could look like at Spectrum

2. AWS Spend Example (Other files will be attached as CSV)

The table below comes from AWS Cost Explorer (Dec 2025 – Apr 2026). This is an example of some of our Source 1 data (The project requires 2).

| Service | Total Spend | Dec 2025 | Jan 2026 | Apr 2026 | Trend |
| --- | --- | --- | --- | --- | --- |
| Relational Database (RDS) | $3,669.85 | $625.03 | $625.04 | $604.95 | Stable |
| EC2-Other (Compute) | $1,253.53 | $228.12 | $239.15 | $190.35 | Dropping |
| VPC (Networking) | $316.78 | $56.25 | $56.26 | $48.96 | Stable |
| EKS (Kubernetes) | $314.50 | $53.57 | $53.57 | $51.84 | Stable |
| CloudWatch (Monitoring) | $275.38 | $42.01 | $43.90 | $41.74 | Stable |
| Lambda (Auto functions) | $126.22 | $22.35 | $34.15 | $0.50 | Sharp drop |
| TOTAL | $7,322.66 | $1,287.13 | $1,313.45 | $1,135.30 | Decreasing |

Key observation: RDS (the database service) makes up over 50% of all spending for this file. Lambda dropped sharply to $0.50 in April. Those responsible for forecasting should flag this as a data gap when reviewing the CSV file.

3. AWS Tools & Services We Are Using

Here is an explanation of each tool: (I will go over how we will cover these in the project)

- AWS Kiro: AWS Kiro — the main tool that runs and organizes our whole pipeline. Think of it like a project manager that tells each other tool what to do and when.

- AWS Glue / Lambda: AWS Glue / Lambda — these are the tools that actually do data cleaning. Glue is like a washing machine for data. The dirty/raw data goes in, clean data comes out. Lambda runs small, automated tasks.

- AWS S3: AWS S3 — a storage system in the cloud. This is where the raw cost report files live and where our cleaned data will be saved.

- AWS Cost Explorer: AWS Cost Explorer — the dashboard in the AWS console where you can see spending charts and download the CSV file.

- AWS Budgets: AWS Budgets — lets us set a spending limit and get an automatic alert (like an email) if costs get close to or go over that limit.

- Event Bridge: Event Bridge — a scheduling tool. We use it to tell the pipeline ‘Run automatically every Monday morning' without anyone having to press a button.

4. Full Project Timeline (8 Weeks)

| Week | Phase | Who owns it | Key deliverable |
| --- | --- | --- | --- |
| Wk 1 | Discovery & data mapping | ? | Account inventory + data quality map |
| Wk 2 | Pipeline build + model design | ? | Working pipeline draft + forecast prototype |
| Wk 3 | Validate, schedule & present | ? | Tested pipeline + pitch deck + report |
| Wk 4–5 | Source 2 build | ? | Source 2 pipeline live |
| Wk 6–7 | Merge sources + forecasting layer | ? | Combined forecast output |
| Wk 7–8 | Showcase pitch prep | ? | Final deck + live demo ready |

Source 1 is the AWS Cost & Usage Report. The CSV file is downloaded from the AWS Cost Explorer console. Because this report is already being generated, we skip the setup step and go straight into building the pipeline.

Team Role Assignments Source 1

Each person picks a role. This project should be coordinated as a relay race. Everyone does their part and passes it to the next person/stage.

Basic Overview (Let me know which responsibility you would feel the most comfortable in!)

| 1. | Justin & Kaely | Account Mapping |
| --- | --- | --- |
| 1. | Make a list of every AWS account the team is using with the provided CSVs. This is like taking inventory. We need to know what's there first. |  |
| 2. | (Justin) Check that cost reports are being saved in each account |  |
| 3. | Create a simple labeling guide: a list of standard labels we will put on every AWS resource so we can easily tell who owns it and what it is for (team name, project, environment). |  |
| 4. | Flag any accounts or resources missing labels so the pipeline lead knows what needs fixing. |  |
| What you hand off: A complete account inventory + the labeling guide. |  |  |

| 2. | Joshua, Andrea, Kaely, Justin Data / Customer Experience Quality | Data Detective |
| --- | --- | --- |
| 1. | Justin will share the CSV cost report file with you. Open it and figure out what's inside. What columns exist, what each one means, and what the data looks like. It's like being handed a messy spreadsheet and making sense of it. |  |
| 2. | Look for problems with the data. Blank cells, rows that seem duplicated. Write down every issue you find. |  |
| 3. | Design what the 'clean' version of the data should look like. If this data were perfect, what columns would it have and what would they contain? Think of it like designing the ideal version of a messy form. |  |
| 4. | Write a simple checklist of rules the data must pass. Things like the cost column should never be blank' or 'every row must have a service name.' These rules will be used to automatically check the data once the pipeline is running. |  |
| What you hand off: A data map + a quality checklist. |  |  |

| 3. | Andrea Lee, Joshua, Kaely | Forecasting Design |
| --- | --- | --- |
| 1. | Using the sample data that is mapped out, look at how costs changed over time. Are they going up, down, or staying flat? Which services cost the most? This is just analysis, like reading a chart and writing down what you notice. |  |
| 2. | Based on what you see, recommend a simple way to predict future costs. For example: 'costs go up about 5% each month, so next month we would expect X.' A clear, simple prediction method is perfect for a PoC (Proof of Concept) |  |
| 3. | Design what the forecast output should look like. For example, a table showing predicted monthly spend per service for the next 3 months. Design the answer before anyone builds it. |  |
| 4. | Start building that forecast in a spreadsheet or Python notebook using sample data, so it is ready to swap in real data the moment the pipeline goes live. |  |
| What you hand off: A working forecast prototype + the design for what the final output looks like. Once live data is flowing in Week 3, your model plugs straight into it. |  |  |

| 4. | Mahi, Justin, | Testing & Automation Planner |
| --- | --- | --- |
| 1. | Write a plan (Pseudo Code) for how the pipeline should be triggered automatically. Think of taking on this task in a sense of setting an alarm. We would want the system to run every week without anyone pressing a button. |  |
| 2. | Design a test plan. Write down: 'if we put THIS data in, we should get THAT result out.' Like a teacher's grading checklist. If the pipeline passes all your basic requirements, we know it is working correctly. |  |
| 3. | Build and run tests. Feed data through the pipeline and check if the results match what you expected. |  |
| 4. | Think about what could go wrong. What if the pipeline fails silently and nobody notices? Write ideas for how to alert the team if something breaks. |  |
| What you hand off: A test results report + automation recommendations. Your testing is what gives the team confidence that Source 1 actually works before moving to Source 2. |  |  |

| 5. | Ben, Andrea, Joshua, Luqman “Marketing” the idea | Data & Reporting Leads |
| --- | --- | --- |
| 1. | Design what the cost summary report will look like for people who do not work in tech. When constructing this think of the managers and finance teams. What do they need to see? Keep it simple: key numbers, a trend, any red flags. You are designing the 'readable version' of the data. |  |
| 2. | Once live data is available, build that report using it. It does not have to be fancy. A clean, clear document that a non-technical person can read in 2 minutes. |  |
| 3. | Write the 'before and after' story. Describe what the old process looked like (manual spreadsheets, slow updates, easy mistakes) vs. what the proposed new automated pipeline does (runs on its own, always up to date, less room for error). This is one of the most important parts of the showcase pitch. |  |
| What you hand off: The stakeholder report + the before/after narrative. This is the content that makes leadership understand why the project matters. |  |  |

| 6. | Luqman, Justin, Mahi Making the pitch seem “Realistic” | Visual & Docs Design |
| --- | --- | --- |
| 1. | Create a simple diagram showing how the whole Source 1 pipeline works. Picture a flowchart: 'Cost data comes in from AWS, gets cleaned up, lands in one central place, gets turned into a report.' It does not need to be technical, just clear enough that anyone can follow the journey of the data. |  |
| 2. | Design the showcase pitch deck. Taking the pipeline technical findings and turn them into a polished, visually clear slide deck the team can present with confidence. |  |
| 3. | Put together the handoff document. A clean, readable summary of everything the team built so that whoever takes this project over after the internship can understand it quickly. |  |
| What you hand off: The architecture diagram + pitch deck + handoff document. Pair closely with Data & Reporting Lead step. This is for cleaning up how the project looks to leadership. |  |  |

7. Showcase Pitch; Key Points

The official pitch statement from the brief:

"This project turns a slow, manual budgeting process into an automated, data-driven workflow on AWS. Interns will connect multiple cost systems, clean and centralize the data and build a simple reporting layer to show how much faster and more accurate planning can be. The PoC demonstrates what a smarter, real-time financial planning platform could look like at Spectrum."

## Suggested slide deck structure

- Slide 1 — The problem: manual, slow, fragmented budgeting process

- Slide 2 — Our objective and scope of work

- Slide 3 — Architecture diagram (data sources to pipeline to report)

- Slide 4 — Live demo of the pipeline running

- Slide 5 — Results: before vs. after comparison

- Slide 6 — What a full-scale version at Spectrum could look like

- Slide 7 — Q&A

Spectrum Internship 2026  |  Topic 2: Automated Budgeting & Forecasting with AWS  |  Confidential — Internal Use Only